## Slide 1
AI-API INTEGRATED APPLICATION
Project Status Update
Date: 10/16/2025
Zahra Shefa
Backend Web developer

## Slide 2
AGENDA
  Completed Work
  Current Work In Progress
  Upcoming Next Steps
  Risks & Mitigations
  Q&A / Discussion Items

## Slide 3
  Core AI API endpoint is now live and functioning
  Client data is successfully received, processed, and responded to
  Output rendered as tabular display in both Markdown and HTML
  Integrated with existing API to fetch and return pre-saved data
COMPLETED WORK

## Slide 4
  Implement formatting logic via AI API:
    Clean / transform column headers (e.g. case, naming, alignment)
    Handle edge cases (missing columns, nulls, special characters)
  Validate and test formatting behavior across data variants
CURRENT WORK IN PROGRESS

## Slide 5
  Security integration
    Authentication, authorization, encryption, rate-limiting
  Improve client usability
    SDKs, wrappers, clean endpoints, improved error messages, docs
  Global deployment & scaling
    Containerization, multi-region deployment, monitoring, logging
UPCOMING NEXT STEPS

## Slide 6
RISKS MITIGATIONS
  Unexpected formatting errors on unusual data schemas
  Security edge cases (token expiry, permission boundary issues)
  Latency / data locality / cost in global deployment
  Add fallback logic, robust tests, manual override optionPlan for graceful error handling, rollback strategies, logging
  Use caching, regional instances, CDNs; monitor usage & costs

## Slide 7
Discussion / Questions
  Any feedback on prioritization of next steps?
  Are there additional security or compliance constraints to plan for?
  Thoughts on rollout strategy / phases for global deployment?

## Slide 8
Thank you.